Sprint Task Assignment

US19 – Student Access Registered Courses

Assigned to: Poojitha & Ahmed  |  Difficulty: Easy

| User Story | US19 |
| --- | --- |
| Title | Student Access Registered Courses |
| Assignees | Poojitha & Ahmed |
| Difficulty | Easy |
| Sprint | Current Sprint |
| Status | In-Progress — Courses load correctly, empty state missing |

# User Story

As a student, I want to view courses I am registered for so that I can access course content.

# Current State

Home.tsx already calls listClasses() and renders a ClassCard for each enrolled course. The data loads correctly. The only missing piece is a helpful empty state for students who have no courses yet. Right now, if the array is empty, the page renders a blank card grid with nothing in it — which looks broken.

# Acceptance Criteria

•        Given the student is registered for courses, their dashboard lists those courses after login

•        Each course link opens the associated content

•        If no courses exist, the student sees a helpful empty state

# Tasks

| Task | File | Notes |
| --- | --- | --- |
| Add empty state for students with no courses | Home.tsx | Show a friendly message when filteredCourses.length === 0 and the user is a student. Only show for students, not teachers/admins. |
| Style the empty state | Home.css | Centred, muted text with a short helpful message. E.g. 'You are not enrolled in any courses yet. Contact your teacher to get started.' |
| Verify course cards link correctly | Home.tsx | Confirm each ClassCard navigates to /classes/:id/home on click. This should already work — just verify. |

# Key Files

•        src/pages/Home.tsx — add the empty state conditional here

•        src/pages/Home.css — add .Home__empty or similar class for styling

•        src/util/login.ts — use isStudent() to scope the empty state correctly

# Implementation Hint

In Home.tsx, after the filteredCourses map, add a conditional block:

{isStudent() && filteredCourses.length === 0 && !searchQuery && (

<p className="Home__noEnrollment">

You are not enrolled in any courses yet.

</p>

)}

Note: the existing Home__empty class is already used for the search empty state (no search results). Use a different class name like Home__noEnrollment to avoid a conflict.

# Notes

•        This is intentionally a small task — focus on getting it polished and merged cleanly

•        Poojitha: write the JSX conditional and CSS class

•        Ahmed: test it by logging in as a student with no courses, and as a student with courses, to confirm both states render correctly

•        Do not show the empty state when a search query returns zero results — that case is already handled separately